## Slide 1: WiFi Survey
Eunbong Yang & Jordan Fish

## Slide 2: Overview
WiFi surveys are time consuming, resource intensive and become out of date quickly
What we’re going to tackle
  Given the engineering building
    Multiple floors
    Dense WiFi coverage
    Easy to find maps
  Design a mobile app to collect WiFi strength metrics (crowd-sourced)
  Design server to consolidate strength metrics

## Slide 3: Deliverables
Android app
  Collects resource metrics
  Performs ‘self calibration’
  Guards for performance and privacy
Server
Modeling code
Visualization

## Slide 4: Progress
Alpha android app
  In app configuration
  Sensing code mostly complete
  Upload to server over http (JSON)
Server – Simple php based request persistence

## Slide 5: Problems & Solutions
Detecting Throughput
Detecting Packet loss
Localization
Calibrating RSSI
Training

## Slide 6: Detecting Throughput & Packet Loss
Issues
  Want to test local link
  Want little/no reliability in protocol
Idea: ping AP
  Uses icmp echo packets (No retransmissions*)
  Gives rtt
  Can be slow (without root access)
Use dropped packets to measure packet loss
Average rtt / echo packet size for throughput estimate

## Slide 7: Localization
Based on Gaussian Processes for Signal Strength-Based Location Estimation Ferris et al. 2006
Model RSSI as multi-dimensional guassian space
Learn parameters from training data

## Slide 8: Calibrating RSSI
Based on Device signal strength self-calibration using histograms Laudias et al. 2012
Develop cdf for observed RSSI at locations
Fit empirical cdf to reference cdf
Iterative process

## Slide 9: Training
Layout a grid of training locations
Train using app (special ‘training mode’)
Take multiple samples
  10? 100? continuous samples at location
  Time series samples?
  Time of day?
Training validation
  Cross validation
  Interactive in app display?

## Slide 10: Timeline
Build training mode (~1 week)
Collect Training (End Oct.)
Build localization model (Early Nov.)
Device self calibration (Mid Nov.)
Visualization (Nov)
Write-up (Nov)